QUOTATION

Date: June 12, 2026
Quote Number: Q-2026-0612-01
Valid Until: July 12, 2026

FROM:

Manuel Ndebele
5 Sable Close, Borrowdale West
+263773807928/manuza3993@gmail.com

TO: Environmental Management Agency

Project Name: LND Monitoring System.

Project Overview:
Design, development, and deployment of a comprehensive LND Monitoring System for EMA. The system includes a robust backend database, a web-based administrative dashboard, a mobile application for field navigation and data collection, and complete hosting infrastructure.

Scope of Work & Pricing

| # | Description of Services | Amount |
| --- | --- | --- |
| 1 | Database Design and Implementation • System architecture and database schema design. • Secure data storage setup and API integration. | 800.00 |
| 2 | Web Application Design & Development (Dashboard) • UI/UX design for the administrative dashboard. • Frontend and backend development for data visualization, reporting, and system management. | 1,500.00 |
| 3 | Mobile Application (Navigator/Data Collector) • Development of a mobile app for field users. • Features include GPS navigation, offline/online data collection, and sync capabilities. | 1,500.00 |
| 4 | Hosting (Domain and Hosting) • Domain name registration. • Server setup, SSL configuration, and 1-year hosting fees. | 300.00 |
| TOTAL | Grand Total | 4,100.00 |

Terms and Conditions

- Payment Terms (Staggered Milestones):

Payments will be divided into four equal installments of 25% (1,025.00 each), billed upon the completion of the following project milestones:

- Milestone 1 (25% - 1,025.00): Project kickoff, signing of agreement, and initial deposit.

- Milestone 2 (25% - 1,025.00): Upon completion and approval of the Database Design and Web Application Dashboard (Beta version).

- Milestone 3 (25% - 1,025.00): Upon completion and approval of the Mobile Application (Beta version) and initial system integration.

- Milestone 4 (25% - 1,025.00): Final testing, bug fixes, full system deployment, and final project handover.

- Project Timeline: The estimated time for completion is 2-3 weeks from the date of the initial deposit and receipt of all required project assets.

- Validity: This quotation is valid for 30 days from the date of issue.

Acceptance of Quotation

By signing below, you agree to the scope of work, pricing, and terms outlined in this quotation.

For: EMA

Signature: ___________________________

Name: _______________________________

Title: ________________________________

Date: ________________________________

For: Manuel Ndebele

Signature:

Date: _______12/06/2026